# **(Product) GOAL:**

The second and third items have priority over the last item:

* Improving the programming knowledge of the BEE team.
* As soon as possible fix Errors/Bugs of the client web application (CI environment Stagging/RC)
* Escalate Errors/Bugs to the client.
* Planned work related to new tests and/or update existing tests.

## Definitions:

### Expected Errors:

1. Bug in the web application code: report to the client, depending error/client reaction, workaround or ignoring the error. For example 404 error.

2. Incorrect test run caused by newly released code by LKQ in their web application not yet implemented in the test code.

### Unpredictable Errors:

1. Depending on the error kind (after analysis) this problem has to be solved immediately or can be ignored.

# **SPRINT GOAL:**

* CI Failures solved.
* Work order refactor; Test scenario and Test.
* ROB refactor; Test scenario and Test
* Maintain up to date data languages.

**Next Sprint**:

* CI Failures solved

# Changes in test setup

***Settings:***

Each menu item as independent test;

* First setup;
  + Each block as 1 test file (as is now)
  + Each menu item as independent test => Own “DESCRIBE”

Limited to the functionality within settings

* Example: Tekst Line Templates
  + Only Add, Change, Delete (within Settings)
  + No check if available in Work order.
    - This is done in a separate test.
    - To determine type of “special” test => Workorder or Settings

This means refactor of all “Setting” tests and the creation of extra (special) tests.

***!! Analysis of the other programs has yet to take place !!***

# **WORK DONE:**

#### Appointment Planner

#### Accounts

#### Courtesy Vehicles

LKQ-297 GMS\_Courtesy\_Vehicles\_CIFailure\_RC\_20230706 Done

* Release changes (Intercepts, field id's)

#### CRM

LKQ-299 GMS\_CRM\_CIFailure\_RC\_20230707 Done

* Release changes (Left menu changed: Emai; & SMS into CRM (dropdown))

#### Dashboard

#### Diary

#### History

LKQ-303 GMS\_History\_CIFailure\_RC\_20230707 Done

* Not waiting for redirect and returning to login page

#### Languages

LKQ-314 GMS\_Languages\_20230713 Done

#### Rental Vehicles

#### Reports

#### ROB

LKQ-37 GMS\_ROB\_Test\_Scenario To Do

LKQ-223 GMS\_ROB\_Maintenance In Progress

LKQ-224 GMS\_ROB\_Tyrechange To Do

LKQ-259 GMS\_ROB\_VehicleUnlock In Progress

#### Settings – Administration

LKQ-282 GMS\_Settings\_Administration\_Refactor\_Describes Done

#### Settings - Shop Settings

#### LKQ-268 GMS\_Settings\_ShopSettings\_Refactor\_Describes Done

#### Settings – Stock

LKQ-276 GMS\_Settings\_Stock\_Refactor\_Describes Done

#### Settings - System Settings

LKQ-273 GMS\_Settings\_SystemSettings\_Refactor\_Describes Done

#### Settings - Third Parties

LKQ-285 GMS\_Settings\_ThirdParties\_Refactor\_Describes Done

#### Settings - Vehicle Sales

LKQ-279 GMS\_Settings\_VehicleSales\_Refactor\_Describes Done

#### Settings - Work Order Settings

#### Statistics

#### Stock

LKQ-87 GMS\_Stock\_CIFailure\_RC\_20230411 Impediments

* Unable to order offline
* POST 500 /modules/warehouse/order-suggestions/

0f3e760c-a257-ad11-451c-f8432968ec79/supplier-order/params

when checked with gms:

{

"Data": null,

"Error": "ErrOrderAccountNotFound"

}

#### Technical Implementations

LKQ-301 GMS\_Technical\_Implementations\_Disable\_Exit\_On\_Fail\_BEE\_RC\_DEV Done

#### Tyre Change

LKQ-307 GMS\_Tyrechange\_CIFailure\_RC\_20230707 Done

* Release changes (Intercepts, field id's) => Add dropdown (workorders)

#### Vehicles

LKQ-312 GMS\_Vehicles\_CIFailure\_RC\_20230712 Done

* Release changes (Intercepts, field id's)
* BE, UK and New unknown vehicle

#### Vehicle Sales

#### Wholesaler

#### Wizard

LKQ-310 GMS\_Wizard\_CIFailure\_20230711 Done

* Unexpected Login => Needs special investigation.
* Revenue group not found at Labour rates => Intercept !!??

*GMS\_WorkOrders*

LKQ-295 GMS\_WorkOrders\_CIFailures\_RC\_20230705 Done

* Release changes (Intercepts, field id's)

LKQ-313 GMS\_WorkOrders\_CIFailure\_Lampjes\_Fix Done

* Old intercept problem.

#### Workshop - Workorders

LKQ-166 GMS\_Workshop\_WorkOrders\_Flow\_Sprint4-5 In Progress

LKQ-305 GMS\_Workshop\_WorkOrders\_Clock\_Action\_Mechanic\_CIFailure\_RC\_20230707 Done

* Release changes (Intercepts, field id's)

LKQ-308 GMS\_Workshop\_WorkOrders\_Clock\_Action\_Mechanic\_CI\_Failure\_RC\_20230711 Done

* Release changes (Intercepts, field id's)

#### MailKey\_Workaround

LKQ-14 MailKey\_ManualRuns In Progress

LKQ-17 MailKey\_Daily\_RC In Progress

LKQ-18 MailKey\_Daily\_Staging In Progress

# **Additional Information:**

#### **New Setup of Cypress and CI Folder Structure**:

***Is handled implicit with each Jira action:***

* Folder and File structure for TestData
* Folder and Naming structure for Classes

Planning to combine small special (additional) tests. Consequence the shop is pre-configured with data not (only) related to a specific test.

If there are test with multiple test flows we select, after consult with LKQs, the flow with the maximum coverage.

The corresponding shop will be configured with minimum data. If possible the other flows will be implemented in one test file.

The shop with test(s) will be configured with all default data (Settings/Wizard) .

**!! Always after consult with LKQ !!**

Jules van Nuijs will provide additional information, in the future, in relation to overviews (numbers and graphs).

***And that concludes our sprint review 8***